# Software Engineering Major Project Documentation

Bonnyrigg Chess Engine – School Tournament Engine

Student Name: Danny Trieu Nguyen

Course: HSC Software Engineering

Teacher: Mr Zhukov

GitHub Repository:

Submission Date: 1 July 2026

# Table of Contents

Software Engineering Major Project Documentation	1

Table of Contents	2

Introduction	3

Problem Statement	3

Purpose	4

Educational Value	4

Benefits	4

Project Planning	5

Software Methodology	5

Chosen Method: Agile	5

Sprint Breakdown	5

Requirements Analysis	6

Functional Requirements	6

Non‑Functional Requirements	6

Stakeholder Analysis	7

Primary Stakeholders	7

Secondary Stakeholders	7

Gantt Chart	8

Risk Management	9

Technologies and Justification	10

IDE Selection	10

Chosen IDE: VS Code	10

Language Selection	10

Chosen Language: Python	10

Libraries Used	10

Design Documentation	11

High‑Level Architecture	11

Modules	11

Low‑Level Design (UML)	12

Class Diagram (Text Version)	12

Flowcharts	13

Move Validation Flow	13

Check Detection Flow	13

Pseudocode	14

Directory Structure	15

Secure Programming	16

Desktop Application Security	16

Code Safety	16

Testing	17

Unit Tests	17

Performance Testing	17

Accessibility Testing	17

Edge Cases	17

GitHub Management	18

Commit Requirements	18

Example Commit History	18

Logbook	19

Final Reflection	20

Challenges	20

Future Improvements	20

# Introduction

## Problem Statement

Chess engines available today, such as Stockfish or online platforms like Chess.com, are designed for advanced players and often require internet access, complex interfaces, or high computational resources. These tools are not ideal for school environments where students need a simple, offline, and easy‑to‑understand system that demonstrates core software engineering principles. Teachers and tournament organisers also require a reliable engine that enforces rules correctly without overwhelming users with unnecessary features. This project addresses that gap by creating a fully functional chess engine tailored specifically for educational use, allowing students to explore programming concepts while interacting with a familiar game.

## Purpose

The purpose of this project is to develop an accessible, visually clear, and user‑friendly chess engine that can be used in classrooms, school chess clubs, and small tournaments. The system is designed to help students understand object‑oriented programming, algorithms, and user interface design through a practical and engaging application. Teachers benefit from a tool that demonstrates real‑world software engineering concepts, while tournament organisers gain a stable platform for running matches. The engine provides educational value by reinforcing logical thinking, problem solving, and strategic planning, all while showcasing how software systems handle rules, interactions, and rendering. Its offline nature ensures reliability in school environments, and its intuitive drag‑and‑drop interface makes it suitable for users of all ages and skill levels.

### Educational Value

- Demonstrates object‑oriented programming

- Shows real‑world application of algorithms

- Teaches UI/UX design principles

- Provides hands‑on experience with game development

- Encourages strategic thinking and logic

### Benefits

- Offline use

- Easy drag‑and‑drop interface

- Multiple themes

- Sound feedback

- Full legal move generation

- Clean modular architecture

# Project Planning

## Software Methodology

The project follows an Agile methodology because the chess engine required iterative development, continuous testing, and refinement of complex features such as move validation, special rules, and user interaction. Agile allowed the project to be divided into manageable sprints, each focusing on a specific subsystem. Early sprints concentrated on building the board and piece classes, while later sprints tackled move generation, UI rendering, and drag‑and‑drop functionality. This approach ensured that each component was functional before moving on, reducing the risk of large‑scale failures and allowing flexibility when unexpected challenges arose. Although Waterfall could have been used due to stable requirements, Agile provided the adaptability needed for debugging and refining the engine’s behaviour.

### Chosen Method: Agile

| Method | Why |
| --- | --- |
| Agile | Incremental development of board, rules, UI, and testing |
| Waterfall | Requirements were stable but engine logic needed iteration |
| WAgile | Could work, but pure Agile allowed faster prototyping |
| DevOps | Not required for a desktop Pygame application |

### Sprint Breakdown

- Sprint 1: Board + pieces

- Sprint 2: Move validation + special rules

- Sprint 3: Engine logic + turn system

- Sprint 4: UI rendering + drag‑and‑drop

- Sprint 5: Themes + sound

- Sprint 6: Testing + bug fixes

- Sprint 7: Documentation

- Sprint 8: Presentation

## Requirements Analysis

The chess engine needed to meet several functional requirements to be considered complete. It had to allow users to move pieces using an intuitive drag‑and‑drop interface, enforce all legal chess rules, highlight valid moves, and correctly handle special cases such as castling, en passant, and promotion. The system also needed to switch turns automatically, reset the board, and provide visual and audio feedback. Non-functional requirements were equally important: the engine had to run smoothly at high frame rates, maintain a clean and readable interface, and be reliable in enforcing rules. Usability was a priority, ensuring that students and teachers could operate the system without prior training. Maintainability was achieved through modular object‑oriented design, making future extensions—such as AI or timers—straightforward.

### Functional Requirements

- FR1: Move pieces using drag‑and‑drop

- FR2: Detect legal moves

- FR3: Highlight valid moves

- FR4: Enforce special rules (castling, en passant, promotion)

- FR5: Switch turns

- FR6: Reset game

- FR7: Change board theme

- FR8: Play move/capture sounds

### Non‑Functional Requirements

- Performance: Smooth 60 FPS rendering

- Security: Safe file handling, no external inputs

- Usability: Clear UI, intuitive drag‑and‑drop

- Maintainability: Modular OOP architecture

- Reliability: Accurate rule enforcement

- Accessibility: High‑contrast themes

## Stakeholder Analysis

The primary stakeholders for this project are students and chess club members who will use the engine to practice gameplay and explore programming concepts. Secondary stakeholders include teachers who will use the engine as a teaching tool and tournament organisers who require a stable platform for running matches. Each stakeholder benefits differently: students gain an interactive learning experience, teachers receive a practical demonstration tool, and organisers obtain a reliable system for enforcing rules during competitions.

### Primary Stakeholders

- Students - Students benefit from the engine in two major ways: educationally and recreationally. From an educational perspective, the engine provides a practical demonstration of software engineering concepts such as object‑oriented programming, algorithms, user interface design, and event‑driven programming. Students can explore how the engine processes moves, enforces rules, and updates the board, giving them insight into how real software systems operate. From a recreational perspective, the engine offers a simple, offline platform for practicing chess, allowing students to improve their strategic thinking and problem‑solving skills without needing access to complex online tools.

- Chess club members - Chess club members also form a key stakeholder group. They require a reliable and easy‑to‑use system for casual matches, practice sessions, and internal tournaments. The engine’s intuitive drag‑and‑drop interface, clear visual feedback, and accurate rule enforcement make it ideal for club environments where players of varying skill levels participate. Because the engine is offline and lightweight, it can be used on school computers without requiring internet access or high‑performance hardware, making it accessible to all students regardless of their technical resources.

### Secondary Stakeholders

- Teachers - Teachers benefit from the engine as a teaching tool that demonstrates real‑world programming concepts in a tangible and engaging format. Instead of explaining abstract ideas like classes, methods, or algorithms, teachers can show students how these concepts work inside a functioning game. The engine also supports classroom activities such as debugging exercises, code walkthroughs, and algorithm analysis, making it a valuable resource for software engineering lessons.

- Tournament organisers - Organisers can rely on the engine to prevent illegal moves, highlight check conditions, and maintain fairness across matches. In future versions, features such as timers, PGN export, and AI opponents could further enhance its usefulness in competitive settings.

## Gantt Chart

The project was planned across eight weeks to ensure steady progress and adequate time for testing and documentation. The first week focused on planning and requirement gathering, followed by UML design in week two. Weeks three and four were dedicated to implementing the board, pieces, and core rules. Week five introduced the user interface and drag‑and‑drop system, while week six concentrated on testing and debugging. Week seven was reserved for documentation, and week eight for preparing the final presentation. This structured timeline ensured that each phase received appropriate attention and that the project progressed logically from design to implementation.

## Risk Management

Several risks were identified during development. The complexity of move generation posed a medium probability but high impact risk, as incorrect rule enforcement could undermine the entire engine. This was mitigated through incremental development and continuous testing. Bugs were considered highly probable due to the number of interacting classes, but their impact was moderate thanks to unit testing and debugging tools. Time shortages were a medium‑probability, high‑impact risk, addressed by following Agile sprints. Git issues were less likely but still possible, so regular backups were maintained. Overall, risks were managed through careful planning and iterative development.

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Engine bugs | High | Medium | Unit tests + debugging |
| Time shortage | Medium | High | Agile sprints |
| Git issues | Low | Medium | Frequent backups |
| Move logic complexity | Medium | High | Incremental development |
| UI glitches | Medium | Medium | Continuous testing |

# Technologies and Justification

The project was developed using Python due to its readability, rapid prototyping capabilities, and strong support for object‑oriented programming. Python is widely used in educational environments, making it an ideal choice for a school‑focused project. Pygame was selected as the graphics library because it provides straightforward tools for rendering images, handling input, and playing sounds, all essential for building an interactive chess interface. The chosen IDE was Visual Studio Code, which offers excellent Python support, integrated GitHub tools, and a lightweight environment suitable for iterative development. These technologies collectively ensured that the project was accessible, maintainable, and easy to extend.

## IDE Selection

### Chosen IDE: VS Code

- Lightweight

- Python extensions

- GitHub integration

- Easy debugging

## Language Selection

### Chosen Language: Python

- Fast prototyping

- Strong community support

- Easy to implement game logic

- Works well with Pygame

## Libraries Used

- pygame – Rendering, input, sound

- os – File paths

- copy – Board state simulation

# Design Documentation

## High‑Level Architecture

The system is divided into several layers to maintain clarity and separation of concerns. The GUI layer handles rendering the board, pieces, highlights, and user interactions. The game engine layer manages turn logic, sound playback, and theme switching. The move generator, located within the board module, calculates legal moves and enforces rules. Additional modules handle piece definitions, square behaviour, and drag‑and‑drop control. This layered architecture ensures that changes in one part of the system do not negatively affect others.

### Modules

- GUI Layer: game.py, main.py

- Game Engine: board.py

- Move Generator: board.py (calc_moves)

- Piece System: piece.py

- Input Controller: dragger.py

- Theme System: config.py, theme.py, color.py

- Sound System: sound.py

## Low‑Level Design (UML)

At the class level, the system follows a clean object‑oriented structure. The Board class manages the state of the game and interacts with Square, Piece, and Move objects. The Game class handles rendering and user interaction, while Dragger manages piece movement. Config, Theme, and Color provide styling and sound configuration. This modular design allows each class to focus on a single responsibility, improving readability and maintainability.

### Class Diagram (Text Version)

Game

├── Board

│     ├── Square

│     ├── Piece

│     ├── Move

│     └── calc_moves()

├── Dragger

├── Config

│     ├── Theme

│     └── Color

└── Sound

### Class Diagram (Full Version)

## Flowcharts

The move validation process begins when a user clicks a piece. The board generates all legal moves for that piece, considering checks and special rules. When the user drags and releases the piece, the system verifies whether the move is legal. If it is, the move is executed; otherwise, the piece returns to its original position. Check detection follows a similar flow, simulating moves on a temporary board to determine whether the king would be threatened.

### Move Validation Flow

- User clicks piece

- Board generates legal moves

- User drags piece

- User releases piece

- Move validated

- If legal → execute

- If illegal → revert

### Check Detection Flow

- Simulate move

- Generate enemy moves

- If enemy can capture king → illegal

## Pseudocode

# Directory Structure

ChessEngine/

│

├── assets/

│   ├── images/

│   └── sounds/

├── board.py

├── piece.py

├── square.py

├── move.py

├── dragger.py

├── game.py

├── main.py

├── config.py

├── theme.py

├── color.py

├── sound.py

└── const.py

The project follows a clean directory structure that separates assets, engine logic, UI components, and configuration files. Images and sounds are stored in the assets folder, while core modules such as board.py, piece.py, and game.py reside in the main directory. This organisation ensures that files are easy to locate and that future extensions—such as AI or online features—can be added without disrupting existing modules.

# Secure Programming

### Desktop Application Security

- No external input → reduces injection risk

- Graceful error handling

- Safe file path usage

- No network communication

- No user authentication required

- No sensitive data stored

### Code Safety

- Avoids race conditions

- Uses controlled resource loading

- Prevents crashes through bounds checking (Square.in_range)

# Testing

### Unit Tests

- Legal move generation

- Pawn promotion

- Castling

- En passant

- Check detection

- Turn switching

- Drag‑and‑drop behaviour

### Performance Testing

- FPS stability

- Drag responsiveness

- Move execution speed

### Accessibility Testing

- Theme contrast

- Clear piece visibility

### Edge Cases

- Stalemate

- Insufficient material

- Repetition

- 50‑move rule

- Illegal moves

- Moving into check

# GitHub Management

### Commit Requirements

- Minimum 10 commits

- Spread across 4+ weeks

### Example Commit History

- v0.1 – Board + pieces

- v0.2 – Move generation

- v0.3 – Special rules

- v0.4 – UI rendering

- v0.5 – Sounds + themes

- v0.6 – Testing

- v1.0 – Final documentation

# Logbook

| Date | Task | Hours | Challenges | Reflection |
| --- | --- | --- | --- | --- |
| Week 1 | Planning | 2 | Requirements | Clear goals |
| Week 2 | UML | 3 | Class links | Good structure |
| Week 3 | Board | 4 | Move logic | Solid base |
| Week 4 | Rules | 5 | En passant | Learned a lot |
| Week 5 | UI | 4 | Dragging | Smooth result |
| Week 6 | Testing | 3 | Bugs | Fixed quickly |
| Week 7 | Docs | 2 | Formatting | Professional |
| Week 8 | Presentation | 2 | Slides | Confident |

# Final Reflection

### Challenges

- Complex move logic

- Castling and en passant

- Maintaining clean architecture

- Debugging drag‑and‑drop behaviour

### Future Improvements

- Add AI (minimax)

- Add PGN export

- Add timer

- Add online multiplayer

- Add opening book

- Add animations